Second Sprint

Github link: <https://github.com/Dagan789/Sprint-2.git>

Trello board: <https://trello.com/invite/b/QG5cDAH8/ATTI028601944f7dde5f0d39482b3c3ef4b6A9082654/sprint-2>

Burndown chart

Day 4

Chart

Description automatically generated

Day 9

Updated previous days worked (thought it worked in last screenshot but it did not)

Added another task which is why hours remaining increases

Chart, line chart

Description automatically generated

Day 14

Chart

Description automatically generated

**User stories:**

1. As a student user from business school, I need to attend various formal events such as a career fair. I want to have some advice for what I should wear in a professional setting based on my requirements (price, climate, color, gender).
2. As a user who loves sharing my ideas, I want to be able to share my outfit with others, as well as viewing other people’s outfit posts.

**Daily Scrum:**

**Meeting 1: 4/6/2023**

**Dagan**

a. What did you do yesterday?

Worked on user stories

b. What are you planning to do today?

Coding for survey

c. Any problems are you facing?

Needed to adjust functions based on user story.

**Mya**

a. What did you do yesterday?

Coding for homepage

b. What are you planning to do today?

Keep coding home page

c. Any problems are you facing?

Need to decide whether to use is-hidden to display different pages.

**Colin**

a. What did you do yesterday?

Coding for homepage

b. What are you planning to do today?

Coding for survey

c. Any problems are you facing?

Struggled with whether to display user button separately or link it to the user email.

**Peilan**

a. What did you do yesterday?

Creating prototype

b. What are you planning to do today?

Keep coding

c. Any problems are you facing?

Deciding color choices

**Qingyang**

a. What did you do yesterday?

Worked on user story

b. What are you planning to do today?

Finding outfit data

c. Any problems are you facing?

None

**Meeting 2: 4/11/2023**

**Dagan**

a. What did you do yesterday?

Coding for survey function

b. What are you planning to do today?

Work on burndown chart

c. Any problems are you facing?

Struggled on whether to use pop up survey or have the survey on the page.

**Mya**

a. What did you do yesterday?

Coding for upload function

b. What are you planning to do today?

Keep coding for upload function

c. Any problems are you facing?

Struggled on the formatting of the post button and the content.

**Colin**

a. What did you do yesterday?

Coding for user page

b. What are you planning to do today?

Make some adjustment to the website layout

c. Any problems are you facing?

None

**Peilan**

a. What did you do yesterday?

Coding the website to make it look like the prototype

b. What are you planning to do today?

Sprint review

c. Any problems are you facing?

None

**Qingyang**

a. What did you do yesterday?

Sprint review

b. What are you planning to do today?

Beautify the website (font, format, etc.)

c. Any problems are you facing?

None

**Sprint review**

**a. What did you learn from doing our first sprint?**

We learned that It’s important to set achievable goals, to plan ahead and track our progress with the burndown chart.

**b. What did go well? Why?**

This time, we quickly distributed the task based on each member’s specialties. With effective communication, we were able to complete the tasks we planned on time.

**c. What didn’t go well? Why not?**

We had problems deciding the layout of the website, for example, we weren’t sure whether to link the user page to a separate button or to the area where the user email is displayed.  We eventually decided to create a separate button, because it could be unnoticeable to the users that the email is actually a link to the user page.

**d. How can you make things better next time?**

I think we will keep up the effective communication, and work more closely as a team. Also we will set reasonable goals at the start of the next sprint.

**e. Are you satisfied with what you already completed?**

Yes, we have a good amount of work done by now.

**f. Which group was invited? What are your observations/notes?**

**Everybody was present?**

We invited Group 7. They thought we had a good-looking homepage and website usability is easy to understand. However, they mentioned that if we make our survey too strict that no outfits are going to show up for the user.